NLP-DRIVEN CURRICULUM RECOMMENDATION SYSTEM (NLP-RS)

DEVELOPER DOCUMENTATION
SYSTEM DEVELOPMENT & IMPLEMENTATION GUIDE

Based on the project specification: Eshiet_NLP_RS_FULL_PROJECT.docx

Case Study: Department of Computer Science, Faculty of Computing, University of Uyo

NUC CCMAS 30% Localised Curriculum Customisation

# Table of Contents

1. Document Purpose and System Overview

2. Project Scope and Boundaries

3. System Architecture

4. Functional Modules

5. Technology Stack

6. End-to-End Processing Pipeline

7. Data and Document Processing

8. NLP Implementation

9. Semantic Overlap Detection

10. Recommendation Engine

11. Database Design

12. Backend/API Design

13. Frontend Design

14. Authentication, Authorisation and Security

15. Asynchronous Processing

16. Curriculum Mapping and Reports

17. Testing and Evaluation

18. Deployment and DevOps

19. Git and Team Development Workflow

20. Development Roadmap

21. Implementation Gaps to Resolve

22. Definition of Done

Appendix A: Proposed API Contract

Appendix B: Recommended Project Structure

Appendix C: Core Pseudocode

# 1. Document Purpose and System Overview

This document translates the uploaded NLP-RS project specification into an implementation-oriented developer guide. It describes what should be built, how the major components interact, the expected data flow, database structure, NLP pipeline, API surface, frontend modules, security controls, testing, deployment, and development sequence. The source project specifies a complete design for an NLP-Driven Curriculum Recommendation System that supports evidence-based development of the NUC CCMAS 30% localised curriculum component.

The project is a web-based application for analysing multi-source text such as job advertisements, regional policy documents, institutional materials and academic literature, then generating ranked recommendations that curriculum planners can review. The system also checks proposed topics for semantic overlap with the NUC-prescribed 70% core.

# 2. Project Scope and Boundaries

| Item | Specification |
| --- | --- |
| Primary case study | Department of Computer Science, Faculty of Computing, University of Uyo |
| Curriculum focus | 30% localised curriculum under NUC CCMAS; the 70% prescribed core is not modified |
| Disciplines in scope | Computer Science, Software Engineering, Cybersecurity and Information Technology |
| Input formats | PDF, DOCX and plain text |
| Language | English |
| Corpus period | 2020–2026 |
| Delivery | Web application; mobile application is outside scope |
| Models | Pre-trained transformer models; no language model trained from scratch |
| Architecture | Three-tier web architecture |
| Development methodology | Agile, six sprints over approximately 14 weeks |

# 3. System Architecture

The specified architecture has three layers:

| Layer | Technology | Responsibilities |
| --- | --- | --- |
| Presentation | Vue.js + Bootstrap 5 | Login, document library, session setup, progress, evidence dashboard, recommendations, mapping and reports |
| Application / Logic | Python 3.11 + Flask | Authentication, uploads, document parsing, NLP pipeline, recommendation engine, curriculum mapping, reporting and audit |
| Data | PostgreSQL + SQLAlchemy | Users, documents, sessions, NLP results, recommendations, curriculum mappings and audit records |

Recommended deployment topology:

Browser

|

Nginx / HTTPS

|

Vue.js Frontend  <----REST/JSON---->  Flask API

|

+--> NLP Services

|     - Parsing

|     - Preprocessing

|     - TF-IDF

|     - spaCy NER

|     - SBERT

|     - BERTopic

|     - Similarity

|     - Recommendation scoring

|

+--> PostgreSQL

|

+--> Report generation

# 4. Functional Modules

| Module | Developer responsibility |
| --- | --- |
| Document Management | Upload, validate, categorise, store, list and delete source documents. |
| NLP Processing | Parse documents and run preprocessing, TF-IDF, NER, SBERT and topic modelling. |
| Recommendation Engine | Combine NLP outputs into ranked candidate curriculum topics. |
| Evidence Dashboard | Display scores, evidence, skills, themes and overlap information. |
| Curriculum Mapping | Convert accepted recommendations into course-level mappings and learning outcomes. |
| Report Generation | Generate downloadable analysis and recommendation reports. |

# 5. Technology Stack

| Area | Technology / Specification |
| --- | --- |
| Backend | Python 3.11, Flask |
| ORM | SQLAlchemy |
| Database | PostgreSQL |
| Frontend | Vue.js, Bootstrap 5 |
| PDF extraction | PyMuPDF / fitz |
| DOCX extraction | python-docx |
| Web/HTML parsing | BeautifulSoup / Scrapy where required |
| NLP preprocessing | spaCy / NLTK |
| TF-IDF | scikit-learn |
| Sentence embeddings | Sentence-Transformers / SBERT |
| NER | spaCy with custom patterns |
| Topic modelling | BERTopic; LDA via Gensim as baseline |
| Deployment | Docker, Docker Compose, Nginx, Linux |
| Version control | Git |

# 6. End-to-End Processing Pipeline

User authenticates and opens the curriculum analysis workspace.

User uploads source documents and assigns each a source category.

System validates file type, size and basic metadata.

System stores document metadata and the original file.

User creates an analysis session and selects the documents to analyse.

System places the session in Processing status and starts the NLP workflow asynchronously.

Documents are parsed into machine-readable text.

Text is normalised and preprocessed.

TF-IDF extracts high-value keywords.

spaCy extracts entities and skill-related terms.

SBERT produces semantic embeddings.

BERTopic identifies thematic clusters.

Candidate topics are compared semantically against NUC 70% core content.

Candidate scores are calculated using NER demand, thematic relevance and semantic novelty.

Recommendations are ranked and persisted.

Dashboard presents recommendations and supporting evidence.

Planner accepts, rejects or flags recommendations and can map accepted topics to courses.

System generates a report and records relevant actions in the audit log.

# 7. Data and Document Processing

## 7.1 Supported source categories

NUC Core Reference

Job Market Data

Institutional Document

Policy Document

Academic Literature

## 7.2 Validation rules

Maximum document size: 25 MB per document.

Maximum session input: up to 50 documents.

Supported formats: PDF, DOCX and TXT.

English-language documents are in scope.

Reject unsupported file types before processing.

Store processing status and error information so failed documents are diagnosable.

## 7.3 Parsing strategy

| Format | Parser | Output |
| --- | --- | --- |
| PDF | PyMuPDF (fitz) | Extracted page text |
| DOCX | python-docx | Paragraph/table text |
| TXT | Native Python text reader | Raw text |
| HTML/job pages (where used) | BeautifulSoup/Scrapy | Cleaned visible text |

# 8. NLP Implementation

## 8.1 Preprocessing

Unicode normalisation

Sentence segmentation

Lowercasing

Stop-word removal

Lemmatization

Noise and formatting cleanup

## 8.2 TF-IDF

Use TF-IDF to identify terms that are important within a document while reducing the influence of terms that occur throughout the corpus. The resulting keywords become one evidence source for the recommendation stage.

## 8.3 Named Entity Recognition

spaCy NER is used to identify relevant entities, with custom patterns where standard entity types do not adequately capture Computing skills, tools, certifications or technologies. Skill-demand frequency is one of the recommendation signals.

## 8.4 SBERT

Sentence-BERT embeddings represent sentences or topic descriptions as vectors so that semantic similarity can be measured with cosine similarity. The project specifies SBERT for semantic overlap detection and semantic novelty.

## 8.5 BERTopic

BERTopic uses transformer embeddings with dimensionality reduction, clustering and class-based TF-IDF to produce interpretable topic clusters. The project also specifies LDA via Gensim as a baseline for comparison.

## 8.6 Topic output

Topic identifier

Human-readable topic label

Representative keywords

Representative passages/documents

Document/topic membership

Topic relevance score after normalisation

# 9. Semantic Overlap Detection

Every candidate recommendation should be checked against the NUC 70% core reference. The system compares the candidate embedding with embeddings of relevant core segments and records the maximum similarity.

max_similarity = max(

cosine_similarity(candidate_embedding, core_segment_embedding)

for core_segment_embedding in core_embeddings

)

novelty = 1 - max_similarity

if max_similarity > 0.80:

overlap_status = "Potential Duplicate"

else:

overlap_status = "No Significant Overlap"

The project specifies a default semantic-overlap threshold of 0.80. A candidate above the threshold is flagged as a potential duplicate and should not proceed as a normal high-priority novel recommendation without planner review.

# 10. Recommendation Engine

The project specifies three weighted signals:

| Signal | Weight | Meaning |
| --- | --- | --- |
| NER Skill Demand Frequency | 0.40 | Frequency/strength of demanded skills/entities in the corpus |
| BERTopic Thematic Relevance | 0.35 | How strongly the candidate aligns with identified market/policy themes |
| Semantic Novelty | 0.25 | Distance from the NUC 70% core, expressed as 1 − maximum semantic similarity |

Composite score:

Composite Score = (0.40 × NER Score) + (0.35 × Topic Score) + (0.25 × Novelty Score)

Weights should be configurable and must sum to 1.0. The documented default maximum is 20 recommendations.

Important implementation note: the project defines the three components and their weights, but it does not fully prescribe the exact 0–1 normalisation formula for NER frequency and topic relevance. That rule should therefore be finalised during implementation and documented as a configuration decision.

# 11. Database Design

The project specifies seven primary entities plus the document-session junction needed to represent the many-to-many relationship.

| Entity | Core fields / purpose |
| --- | --- |
| User | user_id, username, password_hash, email, role, department_id, created_at, is_active |
| Document | document_id, user_id, title, file_path, file_type, source_category, processing_status, upload_timestamp |
| AnalysisSession | session_id, user_id, session_name, status, parameter_config, created_at, completed_at |
| DocumentSession | doc_session_id, document_id, session_id, processing_order |
| NLPResult | result_id, doc_session_id, tfidf_keywords, ner_entities, topics, embedding |
| Recommendation | rec_id, session_id, topic_title, topic_description, ner_score, topic_score, novelty_score, composite_score, overlap_status, planner_decision, planner_notes |
| CurriculumMap | map_id, rec_id, course_code, course_title, credit_units, prerequisites, learning_outcomes |
| AuditLog | log_id, user_id, action_type, entity_type, entity_id, detail, action_timestamp |

## 11.1 Relationships

User 1—M Document

User 1—M AnalysisSession

Document M—N AnalysisSession through DocumentSession

DocumentSession 1—M NLPResult

AnalysisSession 1—M Recommendation

Recommendation 1—M CurriculumMap

User 1—M AuditLog

## 11.2 Recommendation decisions

Accepted

Rejected

Flagged

## 11.3 Analysis session statuses

Pending

Processing

Completed

Failed

The documented curriculum mapping design restricts credit units to 1, 2 or 3.

# 12. Backend / API Design

The source project specifies the application architecture but not a mandatory URL naming convention. The following endpoint set is therefore an implementation proposal aligned with the documented modules.

| Area | Method | Endpoint | Purpose |
| --- | --- | --- | --- |
| Auth | POST | /api/auth/login | Authenticate user |
| Auth | POST | /api/auth/logout | End session |
| Auth | GET | /api/auth/me | Return current user |
| Documents | GET/POST | /api/documents | List or upload documents |
| Documents | GET/DELETE | /api/documents/{id} | Retrieve/delete document |
| Sessions | GET/POST | /api/sessions | List/create sessions |
| Sessions | GET/DELETE | /api/sessions/{id} | Retrieve/delete session |
| Sessions | POST | /api/sessions/{id}/run | Start NLP processing |
| Results | GET | /api/sessions/{id}/results | All NLP results |
| Results | GET | /api/sessions/{id}/keywords | TF-IDF output |
| Results | GET | /api/sessions/{id}/entities | NER output |
| Results | GET | /api/sessions/{id}/topics | Topic output |
| Results | GET | /api/sessions/{id}/similarity | Overlap results |
| Recommendations | GET | /api/sessions/{id}/recommendations | Ranked recommendations |
| Recommendations | GET | /api/recommendations/{id} | Recommendation detail |
| Recommendations | PATCH | /api/recommendations/{id}/decision | Accept/reject/flag |
| Mapping | POST/GET | /api/recommendations/{id}/mapping | Create/retrieve mapping |
| Mapping | PUT | /api/mappings/{id} | Update mapping |
| Reports | POST | /api/sessions/{id}/reports | Generate report |
| Reports | GET | /api/reports/{id} | Download/retrieve report |

## 12.1 API error model

{

"success": false,

"error": {

"code": "VALIDATION_ERROR",

"message": "One or more fields are invalid",

"details": {}

}

}

## 12.2 Session execution response

{

"success": true,

"session_id": 123,

"status": "Processing",

"message": "Analysis started"

}

Because the project requires asynchronous execution and progress display, starting a long analysis should return HTTP 202 Accepted rather than holding the request open until NLP processing completes.

# 13. Frontend Design

| Route | Main component | Purpose |
| --- | --- | --- |
| /login | Login | Authentication |
| /dashboard | Dashboard | Overview and recent sessions |
| /documents | Document Library | Upload/manage source documents |
| /sessions | Analysis Sessions | Create and manage analysis sessions |
| /sessions/:id | Session Detail | Status, inputs and controls |
| /sessions/:id/results | Evidence Dashboard | Keywords, entities, topics and similarity |
| /sessions/:id/recommendations | Recommendation List | Ranked recommendation cards |
| /recommendations/:id | Recommendation Detail | Evidence and decision |
| /recommendations/:id/map | Curriculum Mapping | Course design and learning outcomes |
| /reports | Reports | Generated report history/downloads |
| /admin/users | User Management | Admin user/role administration |
| /admin/audit | Audit Logs | Review system actions |

## 13.1 Recommendation card

Topic title and description

Composite score

NER score

Topic score

Novelty score

Overlap status

Evidence summary

Supporting documents/passages

Accept / Reject / Flag controls

Planner notes

# 14. Authentication, Authorisation and Security

| Role | Permissions |
| --- | --- |
| Admin | Full system access; users, roles, CCMAS reference documents, configuration and audit logs |
| Curriculum Planner | Upload documents, create/run sessions, review recommendations, mapping and reports |
| Viewer | Read-only access |

Hash passwords with bcrypt.

Use HTTPS in deployed environments.

Enforce role-based access control on protected API routes.

Store secrets in environment variables, not source code.

Record important user/system actions in AuditLog.

Validate uploads before saving or processing them.

Apply server-side authorization even if the frontend hides controls.

# 15. Asynchronous Processing

Long NLP jobs should not run inside the request thread. The exact queue technology is not specified by the source project, so the implementation team should select and document a background-job mechanism.

POST /api/sessions/{id}/run

|

v

Validate session

|

Set status = Processing

|

Queue background job

|

Parse -> preprocess -> TF-IDF -> NER -> SBERT -> BERTopic

|

Similarity -> scoring -> persistence

|

Set status = Completed / Failed

|

Frontend polls or receives progress updates

A progress model can expose stages such as parsing, preprocessing, feature extraction, topic modelling, overlap analysis, recommendation scoring and report preparation.

# 16. Curriculum Mapping and Reports

Accepted recommendations can be mapped to proposed courses. The mapping stores course code, course title, credit units, prerequisites and learning outcomes. The interface should preserve traceability from a course proposal back to its recommendation, evidence and source documents.

Reports should consolidate the session configuration, corpus summary, NLP findings, overlap results, ranked recommendations, planner decisions and curriculum mappings.

# 17. Testing and Evaluation

## 17.1 NER evaluation

The project proposes evaluation on 50 job advertisements using two annotators and Precision, Recall and F1. The documented target values include Precision above 0.80, Recall above 0.75 and F1 above 0.75.

## 17.2 Topic modelling

Compare BERTopic with LDA using topic coherence (C_v) and inspect topic interpretability.

## 17.3 Semantic similarity

Use 30 curriculum topic pairs with expert-derived overlap ground truth and evaluate semantic overlap detection using AUC-ROC.

## 17.4 User acceptance

Conduct UAT with approximately 5–10 faculty participants and use the System Usability Scale (SUS), with the documented target of a mean score of at least 70.

## 17.5 Non-functional targets

| Metric | Target |
| --- | --- |
| Pipeline execution | ≤ 60 seconds for 20 documents × approximately 3,000 words |
| Concurrent users | 10 |
| Automated test coverage | ≥ 85% |
| Usability | SUS mean ≥ 70 |
| Browser support | Chrome, Firefox, Edge |
| Deployment | Docker/Linux |

# 18. Deployment and DevOps

The documented deployment approach uses Docker, Docker Compose and Nginx on Linux. A practical service layout is:

services:

frontend

backend

postgres

nginx

Keep PostgreSQL data in a persistent volume.

Use environment-specific configuration.

Run migrations during controlled deployment.

Terminate HTTPS at Nginx or an approved reverse proxy.

Back up database data and generated reports.

Separate development and production secrets.

# 19. Git and Team Development Workflow

Suggested branches aligned with the documented project modules:

main

develop

feature/auth

feature/document-management

feature/nlp-preprocessing

feature/ner

feature/bertopic

feature/semantic-overlap

feature/recommendation-engine

feature/dashboard

feature/curriculum-mapping

feature/report-generation

feature/testing

Use small commits with one logical change per commit. Merge feature branches into develop after review and tests; promote tested releases to main.

# 20. Development Roadmap

| Sprint | Duration | Primary deliverables |
| --- | --- | --- |
| Sprint 1 | 2 weeks | Requirements, corpus preparation, project setup, database foundation |
| Sprint 2 | 2 weeks | Document parsing and preprocessing |
| Sprint 3 | 3 weeks | TF-IDF, NER, SBERT, BERTopic and NLP integration |
| Sprint 4 | 2 weeks | Recommendation engine and semantic overlap |
| Sprint 5 | 2 weeks | Flask APIs, Vue dashboard, mapping and reports |
| Sprint 6 | 3 weeks | Testing, evaluation, security, deployment and documentation |

Total planned duration: approximately 14 weeks.

# 21. Implementation Gaps to Resolve

These items are not fully fixed by the source specification and should be decided before production implementation:

Exact SBERT checkpoint/model name and embedding dimension.

Authentication mechanism: secure cookie session versus token-based authentication.

Background job technology and progress transport (polling, Server-Sent Events or WebSocket).

Exact 0–1 normalisation formula for NER frequency and BERTopic relevance.

Algorithm for converting BERTopic output into stable human-readable topic titles.

Whether passage-level evidence should be stored in a dedicated Evidence table.

File-storage strategy for development and production.

Exact report format(s), such as PDF, DOCX or both.

Retention, deletion and backup policy for uploaded source documents.

# 22. Definition of Done

| Area | Done when |
| --- | --- |
| Database | All required entities, relationships, constraints and migrations work. |
| Documents | PDF/DOCX/TXT upload, validation, parsing and status tracking work. |
| NLP | All eight pipeline stages execute and persist outputs. |
| Similarity | Core comparison and 0.80 threshold behaviour are implemented and tested. |
| Recommendations | Scores, ranking, overlap status and decisions are persisted. |
| Frontend | Planner can complete the workflow from login through report. |
| Security | RBAC, bcrypt, HTTPS deployment configuration and audit logging are functional. |
| Testing | Unit, integration, NLP and UAT evidence meets project targets. |
| Deployment | Docker Compose deployment works on the target Linux environment. |
| Documentation | API, setup, configuration, database and operational procedures are documented. |

# Appendix A: Proposed API Contract

## A1. Create analysis session

POST /api/sessions

Request

{

"session_name": "2026 Computing Curriculum Review",

"document_ids": [12, 15, 19],

"parameter_config": {

"similarity_threshold": 0.80,

"ner_weight": 0.40,

"topic_weight": 0.35,

"novelty_weight": 0.25,

"max_recommendations": 20

}

}

Response

{

"session_id": 101,

"status": "Pending"

}

## A2. Run analysis

POST /api/sessions/101/run

Response: HTTP 202

{

"session_id": 101,

"status": "Processing"

}

## A3. Recommendation object

{

"rec_id": 55,

"topic_title": "Example Topic",

"topic_description": "...",

"ner_score": 0.82,

"topic_score": 0.76,

"novelty_score": 0.91,

"composite_score": 0.83,

"overlap_status": "No Significant Overlap",

"planner_decision": null,

"planner_notes": null

}

# Appendix B: Recommended Project Structure

nlp-rs/

├── backend/

│   ├── app/

│   │   ├── __init__.py

│   │   ├── config.py

│   │   ├── extensions.py

│   │   ├── models/

│   │   ├── routes/

│   │   ├── services/

│   │   │   ├── ingestion/

│   │   │   ├── preprocessing/

│   │   │   ├── tfidf/

│   │   │   ├── ner/

│   │   │   ├── embeddings/

│   │   │   ├── topics/

│   │   │   ├── similarity/

│   │   │   ├── recommendations/

│   │   │   └── reports/

│   │   ├── schemas/

│   │   ├── tasks/

│   │   └── utils/

│   ├── migrations/

│   ├── tests/

│   └── requirements.txt

├── frontend/

│   ├── src/

│   │   ├── components/

│   │   ├── views/

│   │   ├── router/

│   │   ├── stores/

│   │   ├── services/

│   │   └── assets/

│   └── package.json

├── data/

│   ├── raw/

│   ├── processed/

│   └── reference/

├── reports/

├── docker/

├── docker-compose.yml

└── README.md

# Appendix C: Core Pseudocode

function run_analysis(session_id):

session = load_session(session_id)

validate_session(session)

set_status(session, "Processing")

docs = load_session_documents(session)

parsed = [parse_document(d) for d in docs]

clean = [preprocess(t) for t in parsed]

tfidf = extract_tfidf(clean)

entities = run_ner(clean)

embeddings = encode_with_sbert(clean)

topics = run_bertopic(embeddings, clean)

candidates = build_topic_candidates(tfidf, entities, topics)

for candidate in candidates:

similarity = compare_with_nuc_core(candidate.embedding)

candidate.novelty = 1 - similarity.max

if similarity.max > 0.80:

candidate.overlap_status = "Potential Duplicate"

else:

candidate.overlap_status = "No Significant Overlap"

candidate.composite = (

0.40 * candidate.ner_score +

0.35 * candidate.topic_score +

0.25 * candidate.novelty

)

ranked = rank_and_limit(candidates, limit=20)

persist_results(session, tfidf, entities, topics, ranked)

set_status(session, "Completed")

return ranked

# Source Basis and Documentation Note

This developer guide is derived from the uploaded project document, Eshiet_NLP_RS_FULL_PROJECT.docx. It preserves the project's stated scope, architecture, NLP pipeline, database design, evaluation plan and development roadmap. Where an exact implementation detail was not fixed by the source specification (for example, the precise SBERT checkpoint, authentication mechanism or background-job technology), this document labels the item as a proposed implementation decision rather than presenting it as an existing project requirement.